July ERP Hypercare Operations Note

TerraBuild finance, procurement, inventory, and project-costing modules

Morgan,

July close support had several issues that need review before Finance releases the ERP services invoice.

The ERP production availability number is 99.52%, but critical interface success came in at 96.9% against the 98.5% target. P1 ERP response averaged 1 hour 20 minutes. There was also a two-hour gap in the close bridge during the approved month-end window.

Batch monitor: 97.2% successful scheduled jobs. User access queue: 94.1% within SLA. The defect aging report shows three critical defects older than 10 business days and none of those were customer-deferred as of 31-Jul.

I suggest we send a remediation plan before billing July.

Regards,
Leena Rao